## Slide 1: Safeguards
Gary Hannaford, Working Group Chair
IESBA Meeting
London
January 12 – 14, 2015

## Slide 2: Background
Stakeholder feedback that Board should review the Code re clarity, appropriateness and effectiveness of safeguards
Strategy and Work Plan, 2014 – 2018 (SWP) includes commitment to consider project proposal in early 2015 re review of safeguards in the Code

## Slide 3: Project Objective
To evaluate and make recommendations on the clarity, appropriateness and effectiveness of:
  The current overview of safeguards in Sections 100 and 200 of the Code
  Safeguards that pertain to non-assurance services (NAS) in Section 290

## Slide 4: Project Considerations
Description, definition and role of a safeguard
Examples of safeguards given in the Code
Process for assessing and evaluating relevance and effectiveness of safeguards
Other considerations
Stakeholder consultation at various stages of the project

## Slide 5: Project Outcome
Project expected to identify proposed changes to NAS section of the Code re responses to threats
TF may make recommendations, if any, re broader scope of safeguards, as appropriate, beyond NAS

## Slide 6: Timing
Consistent with SWP
Key dates:
  January 2016: Approval of exposure draft
  January 2017: Approval of final changes to the Code
TF recognizes importance of coordination with Structure of the Code project, to the extent possible

## Slide 7: Approval
Does the Board approve the project proposal?