## Slide 1: eCode
Don Thomson, Phase 1 WG Chair
Brian Friedrich, Phase 2 WG Chair
IESBA Meeting
Nashville, USA
June 17-19, 2019

## Slide 2: Topics for Discussion
Phase 1 final report
  Key changes since March
  Promotion
Preliminary views for Phase 2
  Scope and approach
  Work streams and timeframes
eCode

## Slide 3: Phase 1 Key Changes since March
Search
  Order search results by paragraph number
  Boolean moved to advanced search option
  Separate Part 4A and Part 4B search filter
  Search filter for explicit prohibitions
  Alternate terms to consider
  Link to Get Help
  Bug fixes
eCode

## Slide 4: Phase 1 Key Changes since March
Permissions text on entry finalized and distinguished from Code when copying and pasting
Additional guidance in Get Help & training videos
Pop-ups in the toolbox to assist users understand the tools
Streamlined menu, less emphasis on Parts 4A and 4B
Bug fixes
eCode

## Slide 5: Phase 1 Completion
Accessible, easy-to-use and timely "app-like" web based tool
  To facilitate learning, compliance and enforcement
  To support adoption and implementation of the Code
eCode designed to address these objectives; tested
All issues identified and feedback received considered
  Addressed in Phase 1 if considered appropriate, or
  Noted for consideration in a future phase
eCode

## Slide 6: Phase 1 Promotion
Publication, Preparing for the IESBA eCode (Available now)
eCode postcard (Available now)
IESBA Webinar (June 12, 2019)
YouTube videos (Video 1 available now)
Social media (ongoing)
Conferences and meetings (ongoing)
eCode

## Slide 7: Phase 2 Preliminary Views on Scope
Phase 2 WG to explore
  Additional features to add or refine
  Changes to the Code from future IESBA pronouncements
  Collaborate with IFAC to transfer eCode platform and promote adoption of the Code
Collaboration between IFAC/IESBA/NSS and the developer
eCode

## Slide 8: Phase 2 Suggested Work Streams
eCode
Operations and maintenance
Fixing bugs
Monitor user feedback
New features
Effective date filter
Multiple paragraphs
Transfer platform
System specs
Licencing and protocols
Protocol on how & when to add/amend content
Drafting implications
Training
Expand all accordions
Forthcoming pronouncements
Additional types of non-authoritative
PIE/non-PIE filter
Training manuals
National filter to identify changes
Piloting transfer
Selected NSS
Translated versions

## Slide 9: Phase 2 Indicative Timeline
Pilot test transfer Q4 2019
Additional NSS
Early 2020
Effective date filter mid 2020
(Part 4B amendments issued)
eCode
Maintenance work (ongoing)
New Features (TBD)

## Slide 10: Matters for Consideration
  Note report back on Phase 1
  Provide feedback on Phase 2:
  Scope and approach
  Recommended work streams
  Indicative timeframes
eCode